# Shared Context For CTC Project

Before the individual instructions, every agent should receive this section. This ensures that Person 1, 2, 3 and 5 are working from the same architectural assumptions.

## Campus Talent Connect — Shared Development Brief

### Project

Campus Talent Connect (CTC) is a student-focused freelancing platform connecting student freelancers with real-world projects posted by clients.

The three primary actors are:

- Student — freelancer who creates a profile, showcases skills, browses projects, applies, completes work and receives payment.

- Client — project provider who posts projects, reviews applications, selects students, approves work and pays.

- Administrator — manages users/projects, verifies content and handles disputes/reports.

The SRS specifies:

- Next.js + React + Tailwind frontend

- Python + Django + Django REST Framework backend

- PostgreSQL

- JWT authentication

- REST APIs

- Git/GitHub

- Modular architecture

# Architecture decision

The team has decided to implement CTC using five backend microservices, while initially deploying everything on one physical machine.

Browser

|

v

+---------------+

|   Next.js     |

|   Frontend    |

|    :3000      |

+-------+-------+

|

v

+---------------+

| Nginx Gateway |

|    :8000      |

+-------+-------+

|

+--------------------+--------------------+

|          |          |          |        |

v          v          v          v        v

User      Project   Application  Work     Payment

Service    Service   & Assignment & Review & Notification

:8001      :8002        :8003      :8004      :8005

|          |             |          |          |

v          v             v          v          v

Users     Projects     Applications  Work      Payments

DB          DB        & Assignment   DB          DB

PostgreSQL

| Person | Service | Port | Responsibility |
| --- | --- | --- | --- |
| Person 1 | User & Authentication | 8001 | Registration, login, JWT, profiles, roles |
| Person 2 | Project Management | 8002 | Projects, search, filtering, lifecycle |
| Person 3 | Application & Assignment | 8003 | Applications, shortlisting, selection, assignments |
| Person 4 | Work & Review | 8004 | Deliverables, approval, completion, reviews |
| Person 5 | Payment & Notification | 8005 | Payments, transactions, gateway, notifications |

Person 4 is already handling the Work & Review service and is therefore not included in the individual assignments below.

Critical microservice rule

Each service owns its own data.

For example:

User Service

|

+--> ctc_users

Project Service

|

+--> ctc_projects

Application Service

|

+--> ctc_applications

Work & Review Service

|

+--> ctc_work_reviews

Payment Service

|

+--> ctc_payments

There must be no cross-service database queries.

Do not do:

from projects.models import Project

inside Application Service.

Instead:

Application Service

|

| REST

v

Project Service

Likewise, cross-service references such as:

student_id

project_id

application_id

assignment_id

are IDs, not Django ForeignKeys into another service's database.

JWT

Person 1's User Service is responsible for authentication and issuing JWTs.

Other services should be capable of validating the JWT and obtaining:

user_id

role

from it.

The frontend should not need to know about the individual service ports.

It communicates through:

http://localhost:8000/api/...

The gateway routes the request to the appropriate service.

Development environment

The repository is a monorepo:

campus-talent-connect/

│

├── frontend/

│

├── gateway/

│

├── services/

│   ├── user-service/

│   ├── project-service/

│   ├── application-service/

│   ├── work-review-service/

│   └── payment-notification-service/

│

├── database/

├── docs/

└── scripts/

Each developer should primarily modify their own service directory.

The shared API contract is:

docs/api/API_CONTRACT.md

Do not silently change an API contract that another service depends on

Technology

Every backend service should use:

Python

Django

Django REST Framework

PostgreSQL

PyJWT

requests

Docker

Use the existing service scaffold in the repository rather than creating a completely different Django architecture.

Important implementation philosophy

This is a college project/prototype, not a production-scale distributed system.

Do NOT introduce unnecessary infrastructure such as:

- Kubernetes

- Kafka

- RabbitMQ

- service mesh

- complicated cloud orchestration

REST between services is sufficient.

Docker Compose is responsible for running everything on one machine.

Shared workflow

The intended core CTC workflow is:

User registers

↓

User logs in

↓

Client creates project

↓

Student searches projects

↓

Student applies

↓

Client reviews applications

↓

Client shortlists/selects student

↓

Assignment created

↓

Student submits work

↓

Client approves work

↓

Payment processed

↓

Student/client provide reviews

The DFDs explicitly include project creation/status management, application submission and duplicate prevention, payment processing, transaction logging and payment release.

# 1. Shared rules the four developers MUST follow

I'd put these directly in your team's WhatsApp/Discord/GitHub discussion.

## Rule 1 — Don't modify another person's service

Person 1:

services/user-service/

Person 2:

services/project-service/

Person 3:

services/application-service/

Person 4:

services/work-review-service/

Person 5:

services/payment-notification-service/

If you need something from another service, call its API.

## Rule 2 — No cross-service Django imports

Bad:

from users.models import User

from projects.models import Project

Good:

requests.get(

f"{PROJECT_SERVICE_URL}/api/projects/{project_id}/"

)

## Rule 3 — No cross-service foreign keys

Bad:

project = models.ForeignKey(Project, ...)

if Project belongs to Project Service.

Good:

project_id = models.UUIDField()

## Rule 4 — API contract changes must be communicated

Before changing:

POST /applications/

or changing its JSON format, update:

docs/api/API_CONTRACT.md

and tell the affected developer.

# 2. Recommended Git workflow

Each person should have their own feature branch.

For example:

main

│

├── person1-user-service

├── person2-project-service

├── person3-application-service

├── person4-work-review

└── person5-payment-service

They should not all push directly to main.

Example:

git checkout -b person1-user-service

Then:

git add services/user-service

git commit -m "Implement user registration and authentication"

git push -u origin person1-user-service

Then create a Pull Request.

# 3. Integration order

This is important.

Don't have everyone finish everything independently and then try to connect it at the end.

I recommend this sequence:

### Phase 1 — Skeleton

All five:

Django service

+

Docker

+

PostgreSQL

+

/api/health/

Verify:

docker compose up --build

and all five health endpoints work.

### Phase 2 — User authentication

Person 1 implements:

Register

Login

JWT

Roles

Then everyone else integrates JWT validation.

### Phase 3 — Projects

Person 2:

Create

Publish

Browse

Search

Update

Close

### Phase 4 — Applications

Person 3:

Apply

Duplicate prevention

Shortlist

Select

Assignment

### Phase 5 — Work & Review

You:

Submit

Approve

Complete

Review

Rating

### Phase 6 — Payment

Person 5:

Payment initiation

Mock gateway

Payment processing

Release

Notification

# 4. The integration test everyone should ultimately be able to perform

You should make this your definition of "the backend works."

1. Register student

↓

2. Register/login client

↓

3. Client creates project

↓

4. Student browses project

↓

5. Student applies

↓

6. Client views application

↓

7. Client shortlists

↓

8. Client selects student

↓

9. Assignment created

↓

10. Student submits deliverable

↓

11. Client approves

↓

12. Payment initiated

↓

13. Mock gateway succeeds

↓

14. Payment marked released

↓

15. Student receives notification

↓

16. Client/student submit review

That single scenario demonstrates almost your entire CTC architecture.

It also aligns closely with the functionality defined in the SRS and use-case material: student applications/submissions/payment receipt, client project posting/selection/approval/payment/review, and administrative management.

# 5. What each person should NOT worry about

This is worth explicitly telling the agents.

### Person 1 doesn't need to implement:

Projects

Applications

Assignments

Payments

Reviews

### Person 2 doesn't need to implement:

Authentication

Applications

Assignments

Payments

Reviews

### Person 3 doesn't need to implement:

User authentication

Project CRUD

Payment processing

Work submission

Reviews

### Person 5 doesn't need to implement:

User authentication

Project CRUD

Application selection

Work submission

Review logic

They should expose APIs and consume the APIs they need from other services.

# 6. The final ownership map

I'd keep this pinned in the repository README:

┌──────────────────────────────────────────────────────────┐

│                  CAMPUS TALENT CONNECT                   │

├──────────────────────────┬───────────────────────────────┤

│ Person 1                 │ User & Authentication         │

│                          │ Registration / Login / JWT    │

├──────────────────────────┼───────────────────────────────┤

│ Person 2                 │ Project Management            │

│                          │ Projects / Search / Lifecycle │

├──────────────────────────┼───────────────────────────────┤

│ Person 3                 │ Application & Assignment      │

│                          │ Apply / Shortlist / Select   │

├──────────────────────────┼───────────────────────────────┤

│ Person 4                 │ Work & Review                 │

│ YOU                      │ Deliverables / Approval /    │

│                          │ Completion / Ratings          │

├──────────────────────────┼───────────────────────────────┤

│ Person 5                 │ Payment & Notification        │

│                          │ Payment / Gateway / Alerts    │

└──────────────────────────┴───────────────────────────────┘

This gives the other four agents essentially the same project context you have, while making their individual scope unambiguous.

One thing I would do before sending these briefs to them is have all five of you agree on the handful of shared values that cross service boundaries — especially JWT payload, UUID format, project/application/assignment statuses, and the exact JSON request/response schemas. Those are the places where five otherwise-good implementations are most likely to fail during integration.